AIOS DESKTOP ENVIRONMENT Complete Component PRD + Agent Build Tracker v1.0 · June 2025 · CONFIDENTIAL

| Total Components | Completed (✅) | In Progress (🔨) | To Build (📋) |
| --- | --- | --- | --- |
| 43 | 0 | 5 | 38 |

HOW TO USE THIS DOCUMENT — FOR AI AGENTS - This document lists EVERY component needed to build the AIOS Desktop Environment. - Each component has: ID, Category, Priority (P0/P1/P2), Status, Tech Stack, Specs, and File Paths. - P0 = Must have for boot. P1 = Required for v1.0. P2 = Nice to have. - Status: ✅ DONE = complete & tested. 🔨 WIP = started, in progress. 📋 TODO = not started. - Build order: A → B → C → D → E → F → G → H → I → J (earlier sections are dependencies of later). - Update MEMORY.md when a component status changes. - Do NOT skip components. Do NOT add features not listed here. Do NOT change priorities without human approval.

00 MASTER STATUS TRACKER Agent — check this table to know what to build next

| ID | Category | Component | Priority | Status | Key Files |
| --- | --- | --- | --- | --- | --- |
| A1 | Boot | UEFI Bootloader | P0 | 🔨 WIP | iso/efiboot/loader/loader.conf |
| A2 | Boot | Plymouth Boot Splash | P0 | 🔨 WIP | iso/airootfs/usr/share/plymouth/themes/aios/aios.plymouth |
| A3 | System | initramfs + Early AI Init | P0 | 📋 TODO | iso/airootfs/etc/mkinitcpio.conf |
| A4 | System | systemd Services | P0 | 🔨 WIP | aisd/systemd/aisd.service |
| B1 | aisd | aisd Core Daemon | P0 | 🔨 WIP | aisd/src/main.rs |
| B2 | aisd | IPC Server | P0 | 📋 TODO | aisd/src/ipc/mod.rs |
| B3 | aisd | File System Agent | P0 | 📋 TODO | aisd/src/fs/mod.rs |
| B4 | aisd | LLM Inference Engine | P0 | 📋 TODO | aisd/src/inference/mod.rs |
| B5 | aisd | Capability ACL Engine | P0 | 📋 TODO | aisd/src/acl/mod.rs |
| B6 | aisd | Process Control | P0 | 📋 TODO | aisd/src/process/mod.rs |
| B7 | aisd | Screen Vision | P1 | 📋 TODO | aisd/src/display/capture.rs |
| B8 | aisd | Voice I/O Pipeline | P1 | 📋 TODO | aisd/src/voice/asr.rs |
| B9 | aisd | Browser CDP Bridge | P1 | 📋 TODO | aisd/src/browser/mod.rs |
| C1 | Compositor | aios-comp Core | P0 | 📋 TODO | compositor/src/main.c |
| C2 | Compositor | Human Desktop Session | P0 | 📋 TODO | compositor/src/input.c |
| C3 | Compositor | AI Desktop Session | P0 | 📋 TODO | compositor/src/ai_session.c |
| C4 | Compositor | AIOS Compositor Protocol | P0 | 📋 TODO | compositor/protocols/aios-compositor-v1.xml |
| C5 | Compositor | Window Manager | P0 | 📋 TODO | compositor/src/window_manager.c |
| C6 | Compositor | Liquid Glass Compositor Effects | P1 | 📋 TODO | compositor/src/effects/blur.c |
| D1 | Shell | AIOS Shell (Main Process) | P0 | 📋 TODO | desktop/shell/__init__.py |
| D2 | Shell | Top Menu Bar | P0 | 📋 TODO | desktop/shell/menubar.py |
| D3 | Shell | Dock | P0 | 📋 TODO | desktop/shell/dock.py |
| D4 | Shell | App Launcher | P0 | 📋 TODO | desktop/launcher/launcher.py |
| D5 | Shell | Notification Center | P1 | 📋 TODO | desktop/shell/notifications.py |
| D6 | Shell | Quick Settings Panel | P1 | 📋 TODO | desktop/shell/quick_settings.py |
| D7 | Shell | Wallpaper Engine | P1 | 📋 TODO | desktop/shell/wallpaper.py |
| D8 | Shell | Lock Screen | P1 | 📋 TODO | desktop/lockscreen/lockscreen.py |
| D9 | Shell | Window Switcher (Alt+Tab) | P1 | 📋 TODO | desktop/shell/window_switcher.py |
| E1 | Apps | File Manager | P0 | 📋 TODO | desktop/apps/files/files.py |
| E2 | Apps | Terminal Emulator | P0 | 📋 TODO | desktop/apps/terminal/terminal.py |
| E3 | Apps | Text Editor | P1 | 📋 TODO | desktop/apps/editor/editor.py |
| E4 | Apps | System Monitor | P1 | 📋 TODO | desktop/apps/sysmon/sysmon.py |
| E5 | Apps | Settings Application | P0 | 📋 TODO | desktop/apps/settings/settings.py |
| E6 | Apps | Software Center | P1 | 📋 TODO | desktop/apps/software/software.py |
| F1 | Input | Input Method (IME) | P1 | 📋 TODO | desktop/shell/ime.py |
| F2 | Access | Accessibility (AT-SPI2) | P1 | 📋 TODO | desktop/shell/accessibility.py |
| G1 | Theme | AIOS Design System | P0 | 📋 TODO | desktop/theme/aios-dark/gtk.css |
| G2 | Theme | System Fonts | P0 | 📋 TODO | iso/airootfs/etc/fonts/local.conf |
| H1 | Security | Full Disk Encryption | P0 | 📋 TODO | installer/modules/aios-disk/disk_setup.py |
| H2 | Security | aisd Sandbox | P0 | 📋 TODO | aisd/src/sandbox/mod.rs |
| I1 | Install | Calamares Installer | P0 | 📋 TODO | installer/modules/aios-ai-setup/ |
| I2 | Install | First Boot Wizard | P1 | 📋 TODO | desktop/apps/firstboot/firstboot.py |
| J1 | Build | archiso Build System | P0 | 🔨 WIP | iso/profiledef.sh |

0A BOOT & SYSTEM FOUNDATION 2 components — 0 done, 2 in progress, 0 todo

A1 UEFI Bootloader P0 Status: 🔨 WIP Tech: GRUB2, systemd-boot, SBSIGN

| Description GRUB2 + systemd-boot dual EFI. Signed for Secure Boot. AIOS boot menu with custom theme. Source Files - iso/efiboot/loader/loader.conf - iso/efiboot/loader/entries/aios.conf - iso/grub/grub.cfg | Specifications - Boot time target: <8s on SSD - Secure Boot: signed kernel + bootloader - Fallback: GRUB if systemd-boot unavailable - Custom boot splash with AIOS logo |
| --- | --- |

A2 Plymouth Boot Splash P0 Status: 🔨 WIP Tech: Plymouth, Cairo

| Description Animated boot screen. AIOS logo + progress bar. Hands off to compositor seamlessly. Source Files - iso/airootfs/usr/share/plymouth/themes/aios/aios.plymouth - aios.script - aios-logo.png | Specifications - AIOS branded logo animation - Progress spinner during aisd init - Resolution-independent (HiDPI) - Transitions to login screen without flash |
| --- | --- |

0B AI SYSTEM DAEMON (AISD) 9 components — 0 done, 1 in progress, 8 todo

B1 aisd Core Daemon P0 Status: 🔨 WIP Tech: Rust, Tokio, Tracing

| Description Privileged Rust daemon (UID 0). Tokio async runtime. The brain of AIOS. Source Files - aisd/src/main.rs - aisd/Cargo.toml | Specifications - Tokio multi-thread runtime, 4 worker threads - Structured logging: tracing + tracing-subscriber (JSON output) - Graceful shutdown on SIGTERM with 5s drain - Memory limit: 512MB RSS via cgroup - Health endpoint: sd_notify WATCHDOG=1 every 15s |
| --- | --- |

B2 IPC Server P0 Status: 📋 TODO Tech: Rust, rmp-serde, tokio::net::UnixListener

| Description Unix domain socket server (msgpack protocol). All desktop components talk to aisd through this. Source Files - aisd/src/ipc/mod.rs - aisd/src/ipc/protocol.rs - aisd/src/ipc/auth.rs | Specifications - Socket: /run/aios/aisd.sock - Protocol: length-prefixed msgpack frames - Auth: peer UID check via SO_PEERCRED - Max 64 concurrent connections - Request types: fs_search, llm_query, proc_control, screen_capture, browser_action |
| --- | --- |

B3 File System Agent P0 Status: 📋 TODO Tech: Rust, inotify, SQLite, sqlite-vec, ONNX

| Description Real-time inotify watcher + semantic index of user's entire home directory. Source Files - aisd/src/fs/mod.rs - aisd/src/fs/watcher.rs - aisd/src/fs/indexer.rs - aisd/src/fs/search.rs | Specifications - inotify recursive watch on $HOME (IN_CREATE¦IN_MODIFY¦IN_DELETE¦IN_MOVED) - Index: SQLite at ~/.local/share/aios/index.db - Metadata: path, mtime, size, mime, sha256 - Embeddings: nomic-embed-text via ONNX Runtime - NL search query → cosine similarity → top-10 results - Privacy zones: ~/.aios/privacy-zones.conf excludes paths - Re-index on boot if mtime newer than index |
| --- | --- |

B4 LLM Inference Engine P0 Status: 📋 TODO Tech: Rust, llama-cpp-rs, GGUF

| Description On-device LLM via llama.cpp FFI. Mistral 7B default. Streaming tokens over IPC. Source Files - aisd/src/inference/mod.rs - aisd/src/inference/llama.rs - aisd/src/inference/context.rs | Specifications - Model: Mistral-7B-Instruct-Q4_K_M (4.1GB) - Backend: llama.cpp via Rust FFI - GPU offload: auto-detect VRAM, offload layers - Streaming: token callback → IPC socket - Context: 4096 tokens, sliding window eviction - Tool-use: structured JSON output for function calls - Latency target: <800ms first token on GPU, <3s on CPU |
| --- | --- |

B5 Capability ACL Engine P0 Status: 📋 TODO Tech: Rust, TOML, audit logging

| Description Every AI action is gated by a TOML policy. Users control what AI can and cannot do. Source Files - aisd/src/acl/mod.rs - aisd/src/acl/policy.rs - aisd/src/acl/audit.rs | Specifications - Policy file: ~/.aios/permissions.toml - Capabilities: fs_read, fs_write, network, screen_capture, mic, browser, process_spawn - Default: fs_read=allow, everything else=ask - ask mode: popup notification, user approves/denies - All decisions logged: /var/log/aios/audit.jsonl - Enterprise override: /etc/aios/policy.toml (admin-only) |
| --- | --- |

B6 Process Control P0 Status: 📋 TODO Tech: Rust, nix crate, procfs

| Description aisd can spawn, monitor, and terminate processes on behalf of the user. Source Files - aisd/src/process/mod.rs | Specifications - Spawn: std::process::Command with env isolation - Monitor: procfs for CPU/RSS of managed processes - Kill: SIGTERM then SIGKILL after 3s - List: running processes with AI-spawned flag - Cgroup: AI-spawned procs in aios-ai.slice |
| --- | --- |

B7 Screen Vision P1 Status: 📋 TODO Tech: Rust, ONNX Runtime, MiniCPM-V 2.6

| Description Compositor sends RGBA frames to aisd. MiniCPM-V understands screen content. Source Files - aisd/src/display/capture.rs - aisd/src/display/vision.rs | Specifications - Capture: compositor protocol extension (wlr-screencopy-unstable-v1) - Rate: 4fps passive, 30fps during active AI task - Model: MiniCPM-V 2.6 via ONNX Runtime - Output: JSON with element positions, text, UI state - Grounding: 'click the Save button' → pixel coordinates - Privacy: capture disabled by default, user opt-in per-app |
| --- | --- |

B8 Voice I/O Pipeline P1 Status: 📋 TODO Tech: whisper.cpp, Kokoro-TTS, PipeWire, ONNX

| Description Full offline voice: Whisper ASR → LLM → Kokoro TTS. No cloud required. Source Files - aisd/src/voice/asr.rs - aisd/src/voice/tts.rs - aisd/src/voice/pipeline.rs | Specifications - ASR: whisper.cpp small.en model, real-time VAD - Input: PipeWire source, 16kHz mono - TTS: Kokoro via ONNX, natural English voice - Output: PipeWire sink - Latency: <1.5s total (VAD end → TTS start) - Wake word: 'Hey AIOS' (optional, off by default) |
| --- | --- |

B9 Browser CDP Bridge P1 Status: 📋 TODO Tech: Rust, chromiumoxide crate, CDP

| Description aisd controls Chromium via Chrome DevTools Protocol. Full autonomous browsing. Source Files - aisd/src/browser/mod.rs - aisd/src/browser/cdp.rs - aisd/src/browser/actions.rs | Specifications - Browser: Chromium launched with --remote-debugging-port=9222 - Protocol: CDP via WebSocket (chromiumoxide) - Actions: navigate, click, type, scroll, screenshot, JS eval - DOM query: AI asks for element → CDP querySelector - Session: AI browser profile isolated at ~/.config/aios-browser - Permission gate: user approves per-domain in ACL - All actions logged with CDP session replay |
| --- | --- |

0C WAYLAND COMPOSITOR 6 components — 0 done, 0 in progress, 6 todo

C1 aios-comp Core P0 Status: 📋 TODO Tech: C11, wlroots, libwayland

| Description wlroots-based Wayland compositor. Renders both Human and AI desktop sessions. Source Files - compositor/src/main.c - compositor/src/server.c - compositor/src/server.h | Specifications - Backend: DRM/KMS (native) + libinput - Rendering: OpenGL ES 2.0 via wlr-renderer - Output management: wlr-output-management-unstable-v1 - XDG shell, layer-shell, xdg-decoration support - Frame timing: VRR support (variable refresh rate) - Crash recovery: restart without losing client connections (socket handover) |
| --- | --- |

C2 Human Desktop Session P0 Status: 📋 TODO Tech: C, wlroots, libinput

| Description Normal Wayland session for the user. Full HID input. seat0. Source Files - compositor/src/input.c - compositor/src/workspace.c | Specifications - Seat: seat0, physical keyboard+mouse+touchpad - Input: libinput for all HID, xkbcommon for keymaps - Focus: follows-mouse or click-to-focus (user setting) - Workspaces: 4 virtual desktops, keyboard-switchable - Window decorations: server-side + CSD support - Multi-monitor: independent workspaces per display |
| --- | --- |

C3 AI Desktop Session P0 Status: 📋 TODO Tech: C, wlroots, uinput

| Description Isolated second Wayland session for aisd. Virtual seat. AI-controlled only. Source Files - compositor/src/ai_session.c - compositor/src/ai_input.c | Specifications - Seat: ai-seat0, virtual (no physical HID) - Input injection: uinput kernel module for synthetic events - Isolation: kernel namespace, separate cgroup - Visibility: PiP (220x140px corner overlay, default), fullscreen, hidden - AI opens apps here: Chromium, terminal, file manager - User toggle: Super+A to show/hide AI desktop PiP |
| --- | --- |

C4 AIOS Compositor Protocol P0 Status: 📋 TODO Tech: C, wayland-scanner, XML protocol

| Description Custom Wayland protocol extension for AI-compositor communication. Source Files - compositor/protocols/aios-compositor-v1.xml - compositor/src/protocol_impl.c | Specifications - Protocol: aios-compositor-v1 (custom XML) - Requests: take_screenshot, inject_key, inject_pointer, get_window_list - Events: surface_created, surface_destroyed, focus_changed - Client: aisd connects as privileged Wayland client - Auth: protocol only accessible to UID 0 (aisd) |
| --- | --- |

C5 Window Manager P0 Status: 📋 TODO Tech: C, wlroots

| Description Tiling + floating hybrid. Smart layouts. macOS-like animations. Source Files - compositor/src/window_manager.c - compositor/src/animations.c | Specifications - Default: floating with snap-to-edges - Tiling: toggle per-workspace (Super+T) - Animations: 200ms ease-out open/close, 150ms focus - Window shadows: subtle, composited - Alt+Tab: smooth thumbnail switcher - Maximize: covers screen without titlebar overlap on menubar |
| --- | --- |

C6 Liquid Glass Compositor Effects P1 Status: 📋 TODO Tech: C, OpenGL ES, GLSL shaders

| Description macOS Tahoe-inspired Liquid Glass rendering. Blur, refraction, specular highlights. Source Files - compositor/src/effects/blur.c - compositor/src/effects/glass.glsl | Specifications - Sidebar blur: backdrop-filter blur(32px) saturate(180%) equivalent in GLSL - Panel background: rgba(30,30,34,0.78) dark / rgba(246,246,246,0.72) light - Specular edge: 1px top gradient rgba(255,255,255,0.35→0.55→0.35) - Dock blur: blur(48px) saturate(200%) heavy - Text contrast: Apple semantic opacity system (0.92/0.55/0.30 dark) - Performance: blur cached, only recomputed on background change |
| --- | --- |

0D AIOS SHELL (DESKTOP ENV) 9 components — 0 done, 0 in progress, 9 todo

D1 AIOS Shell (Main Process) P0 Status: 📋 TODO Tech: Python 3.11, GTK4, libadwaita

| Description GTK4 desktop shell. Manages all DE components. Connects to aisd over IPC. Source Files - desktop/shell/__init__.py - desktop/shell/main.py - desktop/shell/aisd_client.py | Specifications - Single process manages: panel, launcher, dock, notification center - Wayland client via layer-shell protocol - aisd IPC: msgpack client for AI queries - Hot-reload: UI config changes apply without restart - Memory: <80MB RSS at idle |
| --- | --- |

D2 Top Menu Bar P0 Status: 📋 TODO Tech: Python, GTK4, layer-shell

| Description macOS-style top bar. App menus, system status, AI indicator, clock. Source Files - desktop/shell/menubar.py - desktop/shell/ai_status_widget.py | Specifications - Height: 26px (HiDPI: 28px) - Left: AIOS logo button, app name, app menu items - Right: AI status dot (green=active, amber=thinking, gray=idle), wifi, battery, volume, clock - Liquid Glass: blur(32px), rgba(20,15,50,0.55) over wallpaper - Font: DM Sans 12px, rgba(255,255,255,0.88) - Clock format: 'Mon 8 Jun · 4:04 PM' - AI menu: click AI dot → popup with last 3 AI actions |
| --- | --- |

D3 Dock P0 Status: 📋 TODO Tech: Python, GTK4, layer-shell, CSS

| Description macOS-style centered dock. Liquid Glass. Magnification on hover. Running indicators. Source Files - desktop/shell/dock.py - desktop/shell/dock.css | Specifications - Position: bottom-center, floating (not full-width) - Icon size: 44px default, 56px max magnified - Magnification: cubic-bezier(0.34,1.56,0.64,1) spring animation - Running dot: 4px rgba(255,255,255,0.6) below icon - Liquid Glass background: blur(48px), rgba(30,25,60,0.65) - Specular top edge: 1px gradient highlight - Divider: 0.5px rgba(255,255,255,0.12) between app and system groups - Bounce animation: app launch spring bounce - Right-click: context menu (Open, Options, Quit) |
| --- | --- |

D4 App Launcher P0 Status: 📋 TODO Tech: Python, GTK4, aisd IPC

| Description Spotlight-style launcher. Natural language. Finds files, apps, settings, web. Source Files - desktop/launcher/launcher.py - desktop/launcher/results.py | Specifications - Trigger: Super key or Cmd+Space - UI: centered modal, 600px wide, Liquid Glass panel - Search: keystroke → aisd fs_search + app list filter - NL mode: 'open my project notes' → aisd LLM → correct app+file - Categories: Apps, Files, Folders, Settings, Actions, AI Tasks - Result icons: app icons from /usr/share/icons/ - Keyboard nav: arrows + Enter, Esc to close - AI actions: 'search web for X', 'create file Y', 'run terminal command Z' |
| --- | --- |

D5 Notification Center P1 Status: 📋 TODO Tech: Python, GTK4, libnotify, layer-shell

| Description macOS-style notifications. Grouping. AI summaries for clusters. Source Files - desktop/shell/notifications.py - desktop/shell/notification_center.py | Specifications - Position: top-right, slides in from edge - Size: 380px wide, variable height - Grouping: same-app notifications collapse with count badge - AI summary: >3 notifications from same app → aisd summarizes - Persistence: notification center panel (Super+N), history 24h - Actions: inline action buttons (Reply, Archive, etc.) - Do Not Disturb: quick toggle from menu bar - Animation: slide-in 250ms, slide-out 200ms |
| --- | --- |

D6 Quick Settings Panel P1 Status: 📋 TODO Tech: Python, GTK4, NetworkManager, PipeWire

| Description Control center popup. WiFi, Bluetooth, volume, brightness, AI toggle. Source Files - desktop/shell/quick_settings.py | Specifications - Trigger: click battery/wifi icons in menubar - Panel: 300px wide, Liquid Glass, slides from top-right - Sections: WiFi (list of networks), Bluetooth, Volume (slider), Brightness (slider) - AI section: aisd on/off toggle, active model name, RAM usage - Dark/Light mode toggle with instant preview - Do Not Disturb toggle - Keyboard brightness (if laptop) |
| --- | --- |

D7 Wallpaper Engine P1 Status: 📋 TODO Tech: Python, GTK4, mpv, wlr-layer-shell

| Description Static and animated wallpapers. AI-generated wallpapers via on-device model. Source Files - desktop/shell/wallpaper.py | Specifications - Static: PNG/JPG/WEBP, rendered via layer-shell surface - Animated: MP4/GIF via mpv subprocess, hardware decoded - Per-monitor: different wallpaper per display - AI wallpaper: user describes, aisd generates (optional cloud model) - Built-in: 12 AIOS default wallpapers - Wallpaper picker in Settings - Slideshow: change every N minutes |
| --- | --- |

D8 Lock Screen P1 Status: 📋 TODO Tech: Python, GTK4, PAM, Whisper

| Description Hyprlock-inspired. Liquid Glass. Voice unlock. Clock + date prominent. Source Files - desktop/lockscreen/lockscreen.py | Specifications - Blur: wallpaper blurred (40px), darkened (0.4 opacity) - Clock: large (64px), date below - Password field: Liquid Glass input - Voice unlock: 'Hey AIOS unlock' → Whisper → PAM auth - User avatar: circular, from account settings - Failed attempts: shake animation + lockout after 5 fails - Wake on: mouse move, keypress, lid open |
| --- | --- |

D9 Window Switcher (Alt+Tab) P1 Status: 📋 TODO Tech: Python, GTK4, wlr-screencopy

| Description macOS Mission Control-style. Live window thumbnails. Keyboard and mouse. Source Files - desktop/shell/window_switcher.py | Specifications - Trigger: Alt+Tab (cycle), Alt+Shift+Tab (reverse) - Thumbnails: live compositor screenshots, 180x120px - Layout: horizontal strip, centered, Liquid Glass backdrop - Selected: highlighted with accent border - Hold Alt: stay open, arrow keys navigate - Release Alt: activate selected window - Per-workspace or all-windows toggle |
| --- | --- |

0E BUILT-IN APPLICATIONS 6 components — 0 done, 0 in progress, 6 todo

E1 File Manager P0 Status: 📋 TODO Tech: Python, GTK4, aisd IPC

| Description GTK4 file manager with AI sidebar. Semantic search. Smart suggestions. Source Files - desktop/apps/files/files.py - desktop/apps/files/ai_sidebar.py | Specifications - Layout: left sidebar (bookmarks, devices) + right content area - Views: icon, list, column (macOS Finder-style) - AI sidebar: collapsible right panel, 280px wide - AI search bar: NL query → aisd → results highlighted inline - Smart folders: AI-generated based on usage patterns - Bulk operations: AI can organize/rename/move via natural language - Preview pane: PDF, images, text preview - Drag & drop: between panels, to/from dock - Bookmarks: user + AI-suggested locations |
| --- | --- |

E2 Terminal Emulator P0 Status: 📋 TODO Tech: Python, VTE / custom OpenGL, aisd IPC

| Description Kitty-inspired GPU terminal. AI co-pilot mode. Inline error explanations. Source Files - desktop/apps/terminal/terminal.py | Specifications - Font: JetBrains Mono, ligatures enabled - Colors: AIOS dark theme, 256-color + truecolor - AI mode: Tab completes via aisd LLM (not bash history) - Error detection: exit code ≠ 0 → AI explains error inline, dimmed - Command suggestion: after 3s idle → ghost text suggestion - Multiplexer: tabs + splits (Ctrl+T new tab, Ctrl+D split) - Scrollback: 50,000 lines, searchable - Profile: user can disable AI features per-session |
| --- | --- |

E3 Text Editor P1 Status: 📋 TODO Tech: Python, GTK4/GtkSourceView, aisd IPC

| Description Clean GTK4 text editor. AI inline completion. Code highlighting. Source Files - desktop/apps/editor/editor.py | Specifications - Syntax: GtkSourceView 5, 200+ languages - AI completion: ghost text as you type (200ms debounce) - AI actions: select text → right-click → 'Improve', 'Explain', 'Translate' - Find/Replace: regex support, AI-powered semantic find - Line numbers, code folding, minimap - Themes: AIOS Dark, AIOS Light (match DE) - Auto-save: every 30s to ~/.cache/aios/autosave/ |
| --- | --- |

E4 System Monitor P1 Status: 📋 TODO Tech: Python, GTK4, Cairo, /proc, /sys

| Description Real-time CPU/GPU/RAM/network graphs. AI process explainer. Source Files - desktop/apps/sysmon/sysmon.py | Specifications - CPU: per-core usage bar + history graph (60s) - Memory: RSS breakdown by process, swap - GPU: if NVIDIA/AMD detected, VRAM + utilization - Network: bytes in/out per interface - AI column: process list shows AI-readable explanation of each process - Kill: right-click process → Force Quit - aisd stats: dedicated section showing AI daemon resource usage |
| --- | --- |

E5 Settings Application P0 Status: 📋 TODO Tech: Python, GTK4, libadwaita

| Description System settings. macOS System Preferences style. AIOS AI settings section. Source Files - desktop/apps/settings/settings.py - desktop/apps/settings/ai_section.py | Specifications - Layout: sidebar (icons) + content panel, macOS Preferences style - Sections: Wi-Fi, Bluetooth, Sound, Displays, Wallpaper, Appearance, Users, Privacy - AIOS section: AI Permissions, AI Models, aisd diagnostics - AI Permissions: per-capability toggles (fs, browser, mic, screen) - Appearance: Dark Space / Light Quartz, accent color picker (6 colors) - Display: resolution, refresh rate, HiDPI scaling (1x/1.5x/2x) - Search: all settings searchable |
| --- | --- |

E6 Software Center P1 Status: 📋 TODO Tech: Python, GTK4, Flatpak GLib API

| Description Flatpak-based app store. AIOS curated apps. AI app recommendations. Source Files - desktop/apps/software/software.py - desktop/apps/software/flatpak_backend.py | Specifications - Backend: Flatpak (Flathub + AIOS overlay repo) - Layout: Explore / Develop / Create / Utilities tabs - Featured: AIOS-curated 'AI-Native' badge apps - Search: name + description search - App page: screenshots, description, permissions, AI features - Install: Flatpak install, progress bar, background downloads - Updates: system tray badge when updates available - AI recommendations: 'Based on your workflow, try...' in Explore tab |
| --- | --- |

0F INPUT & ACCESSIBILITY 2 components — 0 done, 0 in progress, 2 todo

F1 Input Method (IME) P1 Status: 📋 TODO Tech: IBus or Fcitx5, GTK4

| Description Multi-language input. GTK4 IME integration. Voice input shortcut. Source Files - desktop/shell/ime.py | Specifications - Framework: Fcitx5 (lighter than IBus) - Languages: English (default), Hindi (Devanagari), and system languages - Voice-to-text: Super+V shortcut → Whisper ASR → insert at cursor - Emoji picker: Ctrl+. shortcut - GTK4 integration: via Wayland text-input-v3 protocol |
| --- | --- |

F2 Accessibility (AT-SPI2) P1 Status: 📋 TODO Tech: AT-SPI2, ATK, Orca

| Description Full AT-SPI2 accessibility bus. Screen reader support. AI uses this to control apps. Source Files - desktop/shell/accessibility.py | Specifications - AT-SPI2 daemon: accessibility registry for all GTK4 apps - aisd bridge: aisd queries AT-SPI2 tree for UI element locations - Screen reader: Orca compatible (for human users) - Keyboard navigation: full keyboard-only operation for all DE components - High contrast: system-wide toggle in Settings → Accessibility - Text size: global font scaling 80%–150% |
| --- | --- |

0G THEMING & DESIGN SYSTEM 2 components — 0 done, 0 in progress, 2 todo

G1 AIOS Design System P0 Status: 📋 TODO Tech: CSS, GTK4, libadwaita

| Description Complete GTK4 theme + CSS variables. Dark Space and Light Quartz variants. Source Files - desktop/theme/aios-dark/gtk.css - desktop/theme/aios-light/gtk.css - desktop/theme/variables.css | Specifications - Theme: dark (Dark Space) + light (Light Quartz) - Primary font: DM Sans (UI), JetBrains Mono (code) - Accent: #6C63FF violet (+ 5 alternatives) - Glass variables: --glass-bg-dark, --glass-blur, --glass-border-dark, --specular - Text opacity system: primary 0.92, secondary 0.55, tertiary 0.30 (dark) - Border radius: 12px panels, 8px buttons, 50% toggles/avatars - Icon theme: Papirus (modified with AIOS accent color) - Cursor: macOS-inspired, Breeze cursor set |
| --- | --- |

G2 System Fonts P0 Status: 📋 TODO Tech: fontconfig

| Description Font stack installation and configuration. Source Files - iso/airootfs/etc/fonts/local.conf - iso/airootfs/usr/share/fonts/aios/ | Specifications - DM Sans: UI font (300/400/500/600 weights) - JetBrains Mono: terminal + code font (400/700) - Noto Sans CJK: fallback for CJK characters - Noto Color Emoji: system emoji - fontconfig: DM Sans as default sans, JetBrains Mono as default mono - Hinting: slight, antialiasing: rgba (subpixel) |
| --- | --- |

0H SECURITY ARCHITECTURE 2 components — 0 done, 0 in progress, 2 todo

H1 Full Disk Encryption P0 Status: 📋 TODO Tech: LUKS2, systemd-cryptenroll, TPM2

| Description LUKS2 with TPM2 auto-unlock. AI model weights encrypted at rest. Source Files - installer/modules/aios-disk/disk_setup.py | Specifications - Algorithm: AES-256-XTS, Argon2id KDF - TPM2: auto-unlock via PCR 0+7 (boot measurement) - Fallback: passphrase if TPM2 unavailable - Model weights: separate LUKS2 volume /aios-models - Enrollment: Calamares module during install - Recovery key: shown once during install, user must save |
| --- | --- |

H2 aisd Sandbox P0 Status: 📋 TODO Tech: Rust, seccomp-bpf, Linux namespaces, cgroups v2

| Description Kernel-level isolation of the AI daemon. Seccomp-BPF syscall filter. Source Files - aisd/src/sandbox/mod.rs - aisd/systemd/aisd.service | Specifications - Seccomp: whitelist of ~80 allowed syscalls (no ptrace, no perf_event) - Cgroup: aisd in aios-ai.slice, 512MB RAM limit, 50% CPU limit - Namespace: separate mount namespace (no /home visibility without capability) - Audit: all ACL decisions → /var/log/aios/audit.jsonl (structured JSON) - SELinux: aios_t domain for aisd (Targeted policy) - Reversible actions: write operations logged with undo support (30 days) |
| --- | --- |

0I INSTALLER & FIRST BOOT 2 components — 0 done, 0 in progress, 2 todo

I1 Calamares Installer P0 Status: 📋 TODO Tech: Calamares, Python modules

| Description Graphical installer. Partition, locale, user, AI model selection. <20min install. Source Files - installer/modules/aios-ai-setup/ - installer/modules/aios-disk/ - installer/branding/aios/ | Specifications - Pages: Welcome → Partition → Locale → Keyboard → User → AI Setup → Summary → Install - Partition: GParted-style visual partitioner, auto-layout option - AI Setup: detect VRAM → recommend model → user confirms or picks smaller - LUKS2: optional full-disk encryption with passphrase - Theme: AIOS branded Calamares theme - Progress: per-step progress with log viewer - Time: <20 min on 200MB/s SSD |
| --- | --- |

I2 First Boot Wizard P1 Status: 📋 TODO Tech: Python, GTK4

| Description Post-install setup. Privacy choices, AI opt-in, theme selection. Source Files - desktop/apps/firstboot/firstboot.py | Specifications - Pages: Welcome → Privacy → AI Permissions → Theme → Done - Privacy: clear explanation of what aisd can access - AI opt-in: each capability explained and toggled - Theme: Dark Space / Light Quartz visual picker - Language/region confirmation - Creates ~/.aios/permissions.toml from user choices - Animation: smooth page transitions |
| --- | --- |

0J ISO BUILD & CI 1 components — 0 done, 1 in progress, 0 todo

J1 archiso Build System P0 Status: 🔨 WIP Tech: archiso, mkarchiso, GitHub Actions

| Description Reproducible ISO build. CI on every commit. Signed artifacts. Source Files - iso/profiledef.sh - iso/packages.x86_64 - .github/workflows/build-iso.yml - Makefile | Specifications - Profile: iso/profiledef.sh defines ISO identity and build flags - Packages: iso/packages.x86_64 — reproducible package list with versions - Compression: zstd (best ratio + speed for live boot) - CI: GitHub Actions, builds ISO on push, uploads artifact - Signing: GPG sign ISO + SHA256CHECKSUM - Live environment: boots to AIOS Shell directly (no TTY intermediate) - Size target: <3GB ISO |
| --- | --- |

ZZ AGENT INSTRUCTIONS Read this before doing any work

Build Order — Strict Sequence - Phase A: Boot (A1, A2, A3, A4) — ISO must boot before anything else matters. - Phase B: aisd (B1→B2→B3→B4→B5→B6, then B7+B8+B9 parallel) — all DE components need aisd running. - Phase C: Compositor (C1→C2→C3→C4, then C5+C6 parallel) — needs aisd for protocol integration. - Phase D: Shell (D1→D2→D3→D4, then D5–D9 parallel) — needs compositor running. - Phase E: Apps (parallel, E1+E2 first) — needs shell running. - Phase F+G: Parallel with Phase E — no hard dependencies. - Phase H: Security hardening — wrap-up, done last when features are stable. - Phase I: Installer — built alongside Phase D, integrated before Phase J. - Phase J: ISO Build CI — maintained throughout, but final ISO after Phase I complete.

What NEVER to do - Never produce simulation, demo, or prototype code. Every file must be real and runnable. - Never start Phase D work if Phase B (aisd) is not done — shell talks to aisd via IPC. - Never add new components not listed in this document without human approval. - Never change a component's priority without human approval. - Never skip the ACL capability check in any aisd action (B5 — security critical). - Never hardcode colors — always use the design system CSS variables from G1. - Never use rgba(255,255,255,0.2) for glass — use exact values from C6 Liquid Glass spec. - When stuck: write a one-line comment // BLOCKED: <reason> and move to next task.

AIOS Desktop Environment PRD  ·  Total: 43 components  ·  Build the future.